# CrackChess — Stage One Micro‑Step Plan

Goal: Build CrackChess gradually. Each step adds one small capability and keeps the app runnable. Focus: Stage One (Recognition only) — no Root, Export, or ReviewEdit.

## 1.1 App shell + image intake

Drop/paste image into single window. Show it centered. State: inputImage. Actions: onDrop/onPaste. Done: image visible.

## 1.2 Working copy buffer

Generate downscaled working image (max side 1400 px). Toggle Original/Working. Done: aspect ratio preserved.

## 1.3 Manual crop hint

User draws marquee to hint board area. State: userCropRect. Done: rect displayed, no processing yet.

## 1.4 Vision rectangle probe

Use VNDetectRectanglesRequest to find board quad. Show overlay. Done: quad appears on ChessKid screenshot.

## 1.5 Perspective warp

Warp quad → 640×640 canonical square. Done: rectified preview switch works.

## 1.6 8×8 grid overlay

Generate 64 TileROIs. Toggle Grid. Done: clean 8×8 lines fill board evenly.

## 1.7 Orientation heuristic

Detect a8 dark square via brightness. Done: label orientation top-left/top-right.

## 1.8 Central ROIs

Inset 0.78 per tile for stable centers. Toggle 'Show Centers'. Done: inner boxes drawn correctly.

## 1.9 Occupancy detection

Compute edge density/residual → occupied/empty. Show heat overlay. Done: occupancy mostly correct.

## 1.10 Placeholder FEN

Occupied→X, empty→1; compress to syntactic FEN. Done: FEN displays, Copy works.

## 1.11 Template loader

Load ChessKid edge-map templates. State: templatesLoaded. Done: assets verified.

## 1.12 Tile probe (diagnostic)

Ctrl-click tile → run template NCC → show top‑3 matches. Done: dev tool only.

## 1.13 Batch template pass

Run NCC for all occupied tiles. Assign best shape (KQRBNP). Done: overlays show piece letters.

## 1.14 Color disambiguation

Determine white/black via brightness vs background. Done: uppercase/lowercase overlay.

## 1.15 Sanity rules

Check 1 king/side, ≤8 pawns/side. Show warning badges. Done: errors visible.

## 1.16 Real FEN

Build true FEN piece‑placement. Done: verified in external FEN tools.

## Summary

Steps 1.1–1.10 yield a working occupancy‑only MVP. Steps 1.11–1.16 layer full template recognition → real FEN output.
Each step is independently testable and safe to commit. Keep raw images out of State; reuse buffers; target P95 ≤ 350 ms.